Good. You answered like an adult — honest, realistic, and committed. That’s everything I need to get ruthless and useful.

Below I’ll do three things in one message (no pussyfooting):

- Tell you exactly which free data providers to use and the tradeoffs (with sources).

- Give a concrete, prioritized immediate plan for the next 30 days (what to learn and what to build with 1–2 hrs/day).

- Provide the exact first engineering tasks I’ll deliver next (code + infra) so you can start shipping.

Read it, copy it into your notes, and act. I’ll be waiting to hand you runnable code the moment you want it.

Part A — Free Market Data providers (real, usable, and how to combine them)

You said real market data & free only. That’s doable — with caveats. Free = rate limits + gaps. You’ll mitigate via caching, backfills, and smart sampling.

Use this combo:

Crypto (primary — fast + free):

- Binance WebSocket — real-time trade/ticker streams (excellent, free, official WS). Use this for live ticks and building the real-time pipeline. (developers.binance.com)

- CoinGecko (REST) — good for supplementary data, symbols list and historical snapshots; reasonable free rate-limits for non–high-frequency queries. Use for coin metadata & non-realtime endpoints. (CoinGecko)

Stocks (best free options, pick one or combine):

- Finnhub — free tier is developer-friendly and supports real-time and historical endpoints (be mindful of their documented rate limits). Recommended for MVP stock quotes + fundamentals. (finnhub.io)

- Twelve Data — unified stocks/crypto API, free basic tier (small credits/min/day) and has a WebSocket option on paid tiers but useful for historical and aggregated data for MVP. Use it for bulk historical backfill and aggregated queries. (Twelve Data)

Other notes / why not Alpha Vantage alone:

- Alpha Vantage has free endpoints, but the free limits are tiny (often cited as 25 requests/day for many endpoints) — not practical for frequent updates. Use only for small auxiliary calls or fallback. (alphavantage.co)

Summary recommendation (MVP):

- Live ticks & candles — Binance WebSocket for crypto.

- Stocks — Finnhub for real-time & Historical; Twelve Data as backup for historical bulk/backfill.

- Use CoinGecko for extra crypto metadata.
This gives you free real-time crypto and usable free stock data for MVP while avoiding immediate paid subscriptions.

Part B — Immediate 30-day plan (1–2 hours/day). Learn + build in parallel.

You’re weak in Node, Express, TypeScript, WebSockets, Docker, Redis, SQL. We’ll attack those in short slabs and ship working features fast.

Goal for 30 days: Working monorepo, local dev infra (MSSQL + Redis), Auth service, Binance ingest for one crypto pair (BTCUSDT), persist 1m OHLC to MSSQL, WebSocket server pushes live candles to Next.js chart. Basic login + watchlist.

Weekly breakdown (concrete — do not skip):

Week 1 — Setup & fundamentals

- Day 1–2: Init monorepo on GitHub. Set up branches, CODEOWNERS, README template.

- Day 3–4: Docker Compose with MSSQL (mcr.microsoft.com/mssql/server), Redis, and a skeleton Node service. (I’ll give the compose.)

- Day 5–7: Learn/practice minimal TypeScript + Node: create a tiny Express TypeScript server that connects to MSSQL (use mssql or knex client). Target: 1 DB migration: Users + Instruments + OHLC.
Study resources: TypeScript basics (2–3 articles), Node+TypeScript starter (I’ll provide), MSSQL with Node example.

Week 2 — Auth + Next.js skeleton

- Implement auth-service: register/login (bcrypt + JWT + refresh tokens stored in MSSQL).

- Bootstrap Next.js app (TypeScript), login flow (JWT), protected dashboard route. Show "Hello, ".

Week 3 — Binance ingest + candle aggregator

- Implement ingest-service that connects to Binance WS for BTCUSDT and creates 1-minute candles in memory and persists completed candles to OHLC table. Also write a small backfill script (REST) to fetch last N days to seed DB.

- Implement websocket-service that reads Redis pub/sub and pushes updates to connected clients.

Week 4 — Chart + watchlist + demo

- Integrate Lightweight-Charts or TradingView lightweight widget in Next.js dashboard; subscribe to WebSocket to display live candle updates.

- Add watchlist persistence + UI to add BTCUSDT.

- Deploy small demo on a free VPS (optional) or run locally and make a short demo video.

If you finish this, you have an honest MVP recruiters will respect: live data, DB persistence, WebSockets, TypeScript, Next.js UI.

Part C — Learning plan for the weak spots (strict, daily micro-tasks)

You’re low in core skills. Spend the first 2–3 weeks following this micro-plan (30–45 minutes learning + 30–60 minutes coding).

Daily micro-schedule (1–2 hrs):

- First 20–30 min: Read a short tutorial or watch a focused video on the day’s topic.

- Next 30–90 min: Implement a tiny task that uses that concept in the repo.

Weeks 1–3 topic hits (practical):

- TypeScript fundamentals (types, interfaces, generics) — implement types for Instrument, OHLC, Quote.

- Node.js + Express (or Fastify) basics — build auth endpoints.

- MSSQL basics — write queries, create indexes (InstrumentId+Timestamp), practice a join.

- WebSockets — implement a tiny Socket.IO server that broadcasts a timestamp.

- Docker — build Dockerfiles for services and compose to run MSSQL + Redis + services.

- Redis — use it for pub/sub demo between ingest-service and websocket-service.

I’ll give you exact reading links, cheat-sheets, and runnable code for each item.

Part D — Short list of concrete tradeoffs & rules for free-data mode (read carefully)

- Rate limits are real. Always cache, batch, backfill when possible. Store results in MSSQL and never hammer free APIs for frequent updates. (Use Redis cache & TTL.)

- For stocks, start with a small symbol universe (10–30 symbols). Scaling beyond that without paid APIs will cause headaches.

- Precompute heavy indicators (SMA/EMA) in background jobs and cache results in Redis — don’t compute huge ranges on each user request.

- Design ingestion so providers are swappable. Normalize symbols to your Instruments table.

- You will hit knowledge walls. When you do, paste exact logs/code; we’ll fix fast. Don’t guess — ask with code snippets.

Part E — What I’ll deliver next (pick it now — I’ll code immediately)

I can drop runnable artifacts in this order. Pick which you want me to deliver right now (I will NOT delay):

A) Docker Compose (MSSQL + Redis + simple Node auth svc + Next.js stub) + README to run locally.
B) DB migration SQL for the core tables (Users, Instruments, OHLC, Watchlist, Alerts) — ready for sqlcmd.
C) Binance ingest TypeScript module: connects to Binance WS, aggregates 1m candles, persists to MSSQL, and publishes candle events to Redis pub/sub.
D) WebSocket server TypeScript module: listens to Redis and forwards to clients; example Next.js client to display live candles with Lightweight-Charts.
E) Starter auth-service (TypeScript + Express) with JWT + refresh token; and Next.js login integration.

Which one do you want first? (Pick A or B or C or D or E).
I recommend A then C then D — infra first, then ingest, then WS & chart.

Part F — Final blunt reality check & commitment

You’ve committed to 3–6 months, microservices, real data, and 1–2 hours/day. That’s sensible. You will not master everything instantly — but you’ll build the project incrementally and learn forced-by-code.

One more promise from me: I’ll give precise, copy-pasteable code and infra snippets (Docker compose, TypeScript services) every step. When you get stuck, paste the error and I’ll fix it. No fluff.

Now pick which deliverable we start with (A/B/C/D/E). I’ll drop the code and instructions in the next message. Choose.